KANAN AVS

Meridian UI + Action Item Tracker + Agent History

Milestone Implementation Plan

Phases P1 → P9  ·  Generated 2026-05-01

| Owner | Omzala |
| --- | --- |
| Status | Plan approved — pending /gsd:new-milestone kickoff |
| Total phases | 9 |
| Estimated effort | 5–8 working days (sequential, single dev) |
| Branch strategy | One PR per phase, feature-flagged where possible |
| Source design | newui/AVS Meridian.html + meridian/{shared,layout,screens1-3}.jsx |

Confirmed Decisions

ACTION ITEM TRACKER

Item shape: { text, assignee, dueDate, status, history[] }

Who can mark done: Visit owner, manager/HOD reviewing the visit, and anyone on the agent's account team

Note model: Append-only history (audit log) — every status change and note edit is recorded

Overdue surfacing: Yes — overdue items surface on dashboard widget AND fire in-app notification

Carry-forward: Open items auto-surface on next visit to same agent ("Open from last visit" pre-fill block) — orchestrator's call, accepted

AGENT HISTORY

Window: Last 5 visits inline + "View all" button → modal/drawer with full timeline

Follow-up definition: Open action items count = pending follow-ups (no extra field)

Role visibility: Hidden from home_visit role; visible to superadmin / admin / user / hod / regional_bdm / accounts (read-only for accounts)

MERIDIAN UI ROLLOUT

Styling: Tailwind — extract Meridian tokens into tailwind.config.js (colors, font-family, shadow, border)

Fonts: Inter (300–800) + Manrope (500–900) via Google Fonts in index.html, latest available

Logo: Keep the existing logo (do NOT swap to newui/logo.png)

Coverage: Yes — every module: DailyReport, PostDemoFeedback, PostFieldDay, PostInPersonVisit, Profile, FormsHub, FormsAdmin included

Architecture Overview

BACKEND CHANGES

VisitSchedule.actionItems[] subdocument added (text, assignee, dueDate, status, history[]); Visit model gets the same if standalone visits also need it

FormConfig: new field type 'action_items' so the existing dynamic-form engine can render the tracker at any step the admin places it (currently described as 'step 10' but config-driven)

New endpoints: PATCH /api/visits/:visitId/action-items/:itemId, POST /api/visits/:visitId/action-items, GET /api/agents/:agentId/history

Notification model: new type 'action_item_overdue' (daily cron job to enqueue)

AuditLog: new targetModel 'ActionItem'

FRONTEND CHANGES

Design-system module at client/src/design/ (tokens.js, primitives: Card, Btn, Lbl, Input, Avatar, StatusBadge, EmptyState, Sidebar, TopBar, AppShell)

Tailwind config extended with meridian palette, font families, custom shadows

Every page rebuilt to consume the new primitives — Tailwind classes, no inline-style copy from the mock

PlanModal agent step gets <AgentHistoryCard agentId={...} /> embedded under each agent

VisitsList detail panel gets <ActionItemTracker visitId={...} /> tab

Dashboard gets "My Open Action Items" widget (overdue count + list) for all roles except accounts

Phase Breakdown

P1  ·  Design-System Extraction & Foundation

| Duration | 0.75 day |
| --- | --- |
| Depends on | — |

GOAL

Establish the Meridian design language as a reusable, Tailwind-native primitive set so every following phase consumes the same building blocks.

BACKEND

(none)

FRONTEND

Add Inter + Manrope to client/index.html via Google Fonts

Extend tailwind.config.js: colors.meridian.{navy, blue, gold, green, red, sky, purple, bg, border, text, sub, muted, rowHov}; fontFamily.display = ['Manrope', ...]; boxShadow.card; borderRadius scale match

client/src/design/tokens.js exports the same constants for runtime use (charts, dynamic styles)

client/src/design/icons.jsx — port the IC{} catalog from newui/meridian/shared.jsx as named exports plus the <Icon> primitive

client/src/design/primitives/ — Card.jsx, Btn.jsx, Input.jsx, Lbl.jsx, Avatar.jsx, StatusBadge.jsx, EmptyState.jsx, NotifBell.jsx, RolePill.jsx, SectionTitle.jsx, SparkArea.jsx, SparkBar.jsx

client/src/design/index.js barrel export

Storybook-style preview page at /design-system route (dev only) so we can eyeball every primitive in isolation

ACCEPTANCE

All primitives render at /design-system and visually match the newui mock

Existing pages still work unchanged (no consumer migrations yet)

tailwind class meridian-navy applies #1E1B4B

P2  ·  Action Item Tracker — Backend & Data Model

| Duration | 1 day |
| --- | --- |
| Depends on | P1 |

GOAL

Persist action items per visit with full audit history. Expose REST endpoints. No UI yet — Postman/curl verifiable.

BACKEND

VisitSchedule.js: add actionItems: [{ _id, text, assignee: ObjectId(User), dueDate, status: 'pending'|'done'|'cancelled', createdBy, createdAt, history: [{ at, by, action, fromStatus, toStatus, note }] }]

Visit.js: same actionItems[] block (mirrors VisitSchedule for legacy standalone visits)

Helper services/actionItem.service.js: addItem, updateItem, changeStatus, listOpenForAgent, listOverdue (each appends to history[])

Routes: routes/actionItems.routes.js mounted at /api/visits/:visitId/action-items (POST, GET, PATCH /:id, DELETE /:id, POST /:id/status)

Permissions middleware: visit owner OR (manager/hod with org match) OR account-team membership of agent

AuditLog targetModel enum: add 'ActionItem'

Notification model: new kind 'action_item_overdue' with payload { visitId, itemId, agentName, dueDate, daysOverdue }

Cron at server/jobs/actionItemOverdue.job.js — runs daily 09:00 server time, enqueues notifications for items where status=pending && dueDate < now

Migration script server/migration/seedActionItemsField.js (no-op for existing data; ensures index on actionItems.status + actionItems.dueDate)

FRONTEND

(none in this phase — backend only)

ACCEPTANCE

Postman collection (committed to docs/postman/) covers all CRUD + status-change paths

AuditLog rows appear for every mutation

Cron dry-run produces correct overdue list against a fixture set

P3  ·  Action Item Tracker — Frontend & FormConfig Field Type

| Duration | 1 day |
| --- | --- |
| Depends on | P1, P2 |

GOAL

Render the tracker inside NewVisit (configurable via FormBuilder) and inside the VisitsList detail panel. Done/note workflows fully usable.

BACKEND

FormConfig.js: extend field.type enum with 'action_items'

FormBuilder admin endpoint accepts the new type

FRONTEND

client/src/components/SurveyForm/fields/ActionItemsField.jsx — add-one-by-one input with enter-to-add, inline edit, drag-reorder optional, due-date picker, assignee select (loads org users)

NewVisit form renderer wires the new field type to ActionItemsField

client/src/components/ActionItemTracker.jsx — used in VisitsList detail panel and VisitDetailModal: list with status toggle, write-note dialog (append-only), history disclosure

VisitsList.jsx detail drawer gains an "Action Items" tab next to existing tabs

FormBuilder.jsx UI palette: drag the new "Action Items" field block into any step

Dashboard widget: "My Open Action Items" card (top-3 + count link)

ACCEPTANCE

Admin can add the action_items field to step 10 (or any step) via FormBuilder — DB-driven, not hardcoded

Field agent fills items at submit, manager/HOD marks done with note from VisitsList, history shows the trail

Overdue notification appears in NotifBell within 1 minute of cron firing (e2e test)

P4  ·  Agent History — Backend Aggregation & API

| Duration | 0.5 day |
| --- | --- |
| Depends on | P2 |

GOAL

Single endpoint returns everything PlanModal and ManageAgent need to show "what happened with this agent so far."

BACKEND

controllers/agents.controller.js: getAgentHistory(agentId) → { agent, lastVisitAt, totalVisits, openActionItemsCount, openActionItems[], recentVisits[5], allVisitsCount, lastBdm, avgRating, plansCount }

Mongo aggregation pipeline against Visit + VisitSchedule + VisitPlan with $facet for the counts; lean+projection to keep payload small

Route: GET /api/agents/:agentId/history (all roles except home_visit; accounts read-only)

Route: GET /api/agents/:agentId/visits?limit=N for the "View all" expansion

Cache layer: in-memory 60s TTL keyed by agentId (small-team app, fine)

FRONTEND

(none — wired in P5)

ACCEPTANCE

Endpoint returns under 200ms for an agent with 50 visits

home_visit role gets 403; accounts gets 200 read-only

P5  ·  Agent History — UI in PlanModal & ManageAgent

| Duration | 0.75 day |
| --- | --- |
| Depends on | P1, P4 |

GOAL

Surface the history wherever an agent is selected so the user knows context before scheduling.

BACKEND

(none)

FRONTEND

client/src/components/AgentHistoryCard.jsx — KPI row (total visits, last visit, open items, avg rating) + last-5 visit list + "View all" button → AgentVisitsDrawer

client/src/components/AgentVisitsDrawer.jsx — paginated full history with status filter

PlanModal.jsx step 2 (Agents): under each selected agent chip, expandable AgentHistoryCard

ManageAgent.jsx detail drawer gains a "History" tab using the same component

NewVisit.jsx — when agent is selected on the institution step, show a compact AgentHistoryCard variant inline

Role guard: hide for home_visit users via the existing role context

ACCEPTANCE

Selecting an agent in PlanModal shows last-5 visits, open action items count, and last visit date within 300ms

"View all" opens drawer with paginated full history

home_visit user sees PlanModal without the card section (no layout gaps)

P6  ·  Layout + Login + Dashboard — Meridian Rebuild

| Duration | 1 day |
| --- | --- |
| Depends on | P1, P3 (for widget) |

GOAL

Visible Meridian transformation begins. Shell, login, and home land first because they frame everything.

BACKEND

(none)

FRONTEND

Layout.jsx replaced by Meridian Sidebar (236px navy, gold active accent) + TopBar (58px) — using P1 primitives, Tailwind only

Login.jsx: split-pane layout — left navy panel with stats, right form with Inter inputs, gold underline accent

Dashboard.jsx: 4 KPI cards with left-accent borders + 2-up charts row (visit activity SparkBar + status breakdown) + recent visits table + "My Open Action Items" widget

Page transition animation (slideIn 0.22s) wired into Layout outlet

Mobile: sidebar collapses to icon-only at <1024px, drawer at <768px

ACCEPTANCE

Visual side-by-side review against newui/AVS Meridian.html — matches within token tolerance

All existing routes still resolve

Manual smoke: login → dashboard → click each sidebar item → no broken pages (other pages may still be old-style — fine, fixed in later phases)

P7  ·  Visits Module — VisitsList + NewVisit + VisitDetailModal

| Duration | 1 day |
| --- | --- |
| Depends on | P1, P3, P5 |

GOAL

The most-used surface gets the Meridian treatment, with the new Action Items tab and inline Agent History.

BACKEND

(none)

FRONTEND

VisitsList.jsx — Meridian table (zebra hover, status pills, avatar institution column, rating stars, side detail panel pattern)

Filter bar: search input with icon + status chip group + Export/New Visit primary buttons

Detail drawer tabs: Summary / Action Items / Expenses / Documents

NewVisit.jsx — chrome wrapped in Meridian shell, StepIndicator restyled (gold dot for current, green for done), card body uses meridian.card shadow

VisitDetailModal.jsx — full-screen Meridian modal with sticky header

Visit history bar gets the new "Action Item Tracker" entry from P3

ACCEPTANCE

End-to-end: create plan → agent history shows → fill visit → action items captured → submit → review in VisitsList → mark items done

P8  ·  Calendar + PlanModal + VisitPlanDetail

| Duration | 0.75 day |
| --- | --- |
| Depends on | P1, P5 |

GOAL

Planning surfaces share the same look. PlanModal already gets AgentHistoryCard from P5; this phase finishes the chrome.

BACKEND

(none)

FRONTEND

Calendar.jsx — Month/Week/Day/Agenda views restyled with Meridian event chips (color-by-status), agenda list with avatar+pill rows, top toolbar uses Btn variants

PlanModal.jsx — 4-step stepper restyled (numbered nav with gold current, navy completed)

VisitPlanDetail.jsx — overview KPI cards, balance bar, tabs in Meridian style; Documents tab uses Card + grid

ScheduleModal.jsx — modal restyled to match Meridian dialog pattern

ACCEPTANCE

Calendar views render correctly across viewports; keyboard shortcuts preserved

P9  ·  Expenses + Claims + ClaimDetail

| Duration | 0.75 day |
| --- | --- |
| Depends on | P1 |

GOAL

Money screens get the treatment with strong status pills (paid/approved/needs_justification).

BACKEND

(none)

FRONTEND

Expenses/* pages — list, NewClaim wizard, ClaimDetail; category icons styled per CAT_META

Policy violation banner restyled (red Meridian alert pattern)

Templates picker uses Meridian Card grid

Receipt upload zone restyled

ACCEPTANCE

Submit flow still triggers policy.evaluateClaim() and surfaces violations correctly

P10  ·  ManageAgent + Users + FormBuilder + Analytics

| Duration | 0.75 day |
| --- | --- |
| Depends on | P1, P5 |

GOAL

Admin surfaces. Users + FormBuilder are superadmin-only — visual only, no logic changes.

BACKEND

(none)

FRONTEND

ManageAgent.jsx — agent table with avatar, rank pill, type pill, active toggle; detail drawer with History tab (P5 component)

SuperAdmin/UserManagement.jsx — Meridian table with role pills (ROLE_META) and active dot

FormBuilder.jsx — left palette / right canvas restyled; the new action_items block sits in the palette

Analytics.jsx — KPI cards + SparkArea + SparkBar; export PDF button

ACCEPTANCE

Superadmin can still create/edit/disable users; FormBuilder still saves configs

P11  ·  Tail Pages + Cleanup + Regression Sweep

| Duration | 0.5 day |
| --- | --- |
| Depends on | P1–P10 |

GOAL

Catch-all for the screens not in the newui mockups, then a global sweep for visual regressions.

BACKEND

(none)

FRONTEND

DailyReport.jsx, PostDemoFeedback.jsx, PostFieldDay.jsx, PostInPersonVisit.jsx, Profile.jsx, FormsHub.jsx, FormsAdmin.jsx — apply Meridian primitives consistently (mostly form Cards + Btn + Lbl)

Remove dead Tailwind classes / unused custom CSS from index.css

Visual regression pass: every page screenshot side-by-side against the mock

Accessibility sweep: focus rings, aria-labels on icon buttons, contrast check on gold-on-navy

ACCEPTANCE

No page in the app still uses the pre-Meridian look

Lighthouse a11y score >= 90 on dashboard, visits, expenses

Risk Register & Mitigations

| RISK | SEVERITY | IMPACT | MITIGATION |
| --- | --- | --- | --- |
| FormConfig migration risk | High | Adding a new field type 'action_items' could break form rendering for existing visits that don't have it. | Default the field to optional; renderer falls back to null-safe; migration script is idempotent. Test with a copy of prod FormConfig before merge. |
| Action item history bloat | Med | Append-only history can grow unbounded for hot agents. | Cap displayed history at 20 entries with "Show all" expansion; archive entries older than 1 year via monthly cron. |
| Tailwind config conflict | Med | Adding meridian palette may shadow existing brand-blue / brand-navy class names. | Namespace under `meridian.*` in config, migrate consumers explicitly, keep a compat shim alias for one phase. |
| Permission drift | Med | New endpoints (action items, agent history) need consistent role checks. | Centralize in a single requireRole() middleware; unit-test all 6 roles × 4 endpoints matrix. |
| Notification spam | Low | Daily overdue cron could fire dozens of notifications for the same user. | Coalesce into one digest notification per user per day; deep-link to filtered Action Items view. |
| UI rebuild regressions | Med | Tailwind class changes can break responsive behavior on tablets. | Test at 1440 / 1024 / 768 / 414 widths per page; phase ships behind ?meridian=1 query flag during P6–P11 for quick rollback. |
| Inline-style → Tailwind translation drift | Low | Numeric values in the mock (height:36) need Tailwind equivalents. | P1 produces a tokens reference table mapping every numeric value to a Tailwind class; reused by every subsequent phase. |

File-Touch Matrix (preview)

Authoritative list will be regenerated by /gsd:plan-phase per phase. This is the predicted scope.

| PHASE | FILES TOUCHED (PREDICTED) |
| --- | --- |
| P1 | client/index.html, client/tailwind.config.js, client/src/design/* (new), client/src/App.jsx (route /design-system) |
| P2 | server/models/{Visit,VisitSchedule,AuditLog,Notification}.js, server/services/actionItem.service.js (new), server/routes/actionItems.routes.js (new), server/server.js, server/jobs/actionItemOverdue.job.js (new), server/migration/seedActionItemsField.js (new), docs/postman/action-items.json (new) |
| P3 | server/models/FormConfig.js, server/controllers/forms.controller.js, client/src/components/SurveyForm/fields/ActionItemsField.jsx (new), client/src/components/ActionItemTracker.jsx (new), client/src/pages/{NewVisit,VisitsList,FormBuilder,Dashboard}.jsx, client/src/components/VisitDetailModal.jsx |
| P4 | server/controllers/agents.controller.js, server/routes/agents.routes.js, server/services/agentHistory.service.js (new) |
| P5 | client/src/components/{AgentHistoryCard,AgentVisitsDrawer}.jsx (new), client/src/components/PlanModal.jsx, client/src/pages/{ManageAgent,NewVisit}.jsx |
| P6 | client/src/components/Layout.jsx, client/src/pages/{Login,Dashboard}.jsx, client/src/index.css |
| P7 | client/src/pages/{VisitsList,NewVisit}.jsx, client/src/components/{VisitDetailModal,SurveyForm/StepIndicator}.jsx |
| P8 | client/src/pages/{Calendar,VisitPlanDetail}.jsx, client/src/components/{PlanModal,ScheduleModal}.jsx |
| P9 | client/src/pages/Expenses/* (all) |
| P10 | client/src/pages/{ManageAgent,SuperAdmin/UserManagement,FormBuilder,Analytics}.jsx |
| P11 | client/src/pages/{DailyReport,PostDemoFeedback,PostFieldDay,PostInPersonVisit,Profile,FormsHub,FormsAdmin}.jsx, client/src/index.css |

Definition of Done (per phase)

Code merged to main with squashed conventional-commit message

All previous-phase pages still work (visual regression checked)

New endpoints documented in docs/postman/ collection

Manual smoke test performed by Omzala — sign off in PR description

No console errors at any visited route

Lighthouse a11y >= 85 on changed pages

Tailwind classes used (no inline-style soup); design tokens come from tailwind config or src/design/tokens.js

Out-of-Scope (explicit)

Mobile-native app — web responsive only

Dark mode — Meridian is light-mode-only by design

Internationalization — copy stays English

Backend rewrite — schema additions only, no breaking changes

Migrating existing visits to populate actionItems[] retroactively — they default to [] and admins seed forward

Next Action

Run /gsd:new-milestone "Meridian UI + Action Items + Agent History". I'll generate PROJECT.md updates and the per-phase RESEARCH/PLAN docs from this blueprint.